February Update

Progress:

Across Christmas holidays and exam season I developed a draft of the academic poster, developed an instruction manual in different South Asian languages, and further lab scheduling for semester 2.

During week 1, I switched the IDE from Thonny to Arduino which allowed the heart rate module to operate with the inhouse library along with reprogramming the sensor subfiles to work in C++.

Week 2 included sensor integration into the main webpage which included creating the initial operation webpage design, integrating different sensors and creating a base design for the webpage to operate with only written data. Alongside I created a block diagram and circuit schematic on KICAD for the project for possible PCB design.

During week 3, a data corruption happened causing files to be lost but ended positive with all sensor integration finished along with full webpage development with real time graphs displaying heart rate and data and finally submitting components order. This also included a lot of debugging and commenting the code.

Achievements:

The biggest achievement of the past couple months is that the sensors are now operational and have been integrated to the larger system as each sensor, speaker, and motor are subfiles which feed into the main file to display data on the LCD, and the to the webpage. The webpage is fully operational displaying real time data in graphical and written data alongside with servo functionality.

Delays:

The main delay was from the semester 1 exam season from revising for multiple exams and interviews. It was a planned slack period as I made progress beforehand in the Christmas holidays to make up for the delay.

Alongside a mishap in file storage caused for some files to become corrupted and unusable, meaning I had to recreate them for a new version.

Plan Accuracy:

The plan of action is still overall accurate but with some shifts as the data corruption caused for a delay. The current plan is to now finish off the ventilator, box, and power system by week 6, with the poster printing and presentation preparation during week 7, to conclude with the bench inspection in week 8.

Overall progress:

Overall progress is positive and predicted to finish on time. Majority of the ‘heavy lifting’ is completed with the code being overall finished, so now is more of the physical less demanding features like the box design via laser cutting.