March Update

Progress:

Week 4 saw the laser cutting of the initial box which would be redesigned after testing to create the final design. A final components order was made for the project to get the final cables, motors and components for the sola tracker along with more fabrication orders for the solar plate holder, and more 3D printed gear designs.

During week 5, all previous schematics, designs and code were collated to the logbook, while the code for the solar tracker was made using the LDR and a Pico H. Alongside, the poster was updated with actual text and images to check for improvements at the next supervisor meeting. The final components order was received on the Friday, ready for Week 6.

Week 6 was filled with final tasks like final task as the components were tested and applied to create the solar tracker the update system with power circuit, the new motor for the ventilator set up, and the box design.

Aims for week 7 include final preparation for the bench inspection, like printing off the supervisor approved poster, going over bench prep rehearsals, and finally doing the final checks on the project while cleaning up the bench.

Achievements:

The biggest achievement of the past few weeks was getting a work design by the end of week 7, a working webpage showing data and graphs, and box design. The solar tracker was a great addition to show functionality. The poster being finished is also great as it aids in bench inspection preparation.

Delays:

The main delays occurred from ordering of components and 3D prints as they took a while to arrive due to a backlog of orders. The addition of a solar tracker has added more dedication to the project taking longer to implement. Along with Ramadan, personally time management has been adjusted to meet personal and academic requirements.

Plan Accuracy:

The plan is on target, the addition of a solar tracker has increased the workload but overall, the plan still aims to have a working model by the end of Week 7 with the solar tracker, ready for week 8.

Overall Progress:

Overall progress is steady and on target with only waiting for the final orders to come in, of the ventilator and mask. Once arrived, the box will be printed and all circuits integrated inside ready for the bench inspection along with the poster and logbook.